## Slide 1: First Test Operation of Underground Gravitational-Wave Detector, iKAGRA, and Future Plans
Keiko Kokeyama
on behalf of KAGRA collaboration
JGW-G1605350
References:
T Kajita, JGW-G1605298
Y Michimura, JGW-G1605201 (in JP),
M Ando, JGW-G1605347
S Kawamura, JGW-G1605294

## Slide 2: Contents
Introduction
Overall KAGRA Schedule
Summary of First Test Run
  iKAGRA, Mar 25 – Apr 25, 2016
bKAGRA Plans
  Schedule for bKAGRA phase1
  Budget Situation

## Slide 3: KAGRA site – Gifu Prefecture, Japan
Toyama Bay
Kamioka
Toyama Sation
Hokuriku
Shinkansen
Notes: JGW-G1503491-v1

## Slide 4: Many Experiments in old Mine
3km X Tunnel
3km Y Tunnel
New Atotsu Entrnce
CLIO
(GW)
Kamland
(Neutrino)
Super Kamiokande
(Neutrino)
XMASS
(Dark Matter)
KAGRA
GW Office
Route 41
Mt. Ikenoyama
Old mine tunnel
Mozumi village
Notes: カムランド、カミオカンデの跡地、小柴先生
スーパーカミオカンデ 梶田先生

## Slide 5: Views of Kamioka
Mozumi Village
Kamioka Town
Winter

## Slide 6: Features of KAGRA
X arm
Underground・Cryogenic
Entrance
Plot by A Shoda, JGW-G1605219
KAGRA
Tunnel
Photo by Tomaru, JGW-G1605303
Cryo-payload (prototype)

## Slide 7: KAGRA Schedule
 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018
Project Start |  |  |  |  |  |  |  |  | 
Tunnel |  |  |  |  |  |  |  |  | 
iKAGRA |  |  |  |  |  |  |  |  | 
bKAGRA |  |  |  |  |  |  |  |  | 
Operation |  |  |  |  |  |  |  |  | 
iKAGRA Run
Large SUS installation
Cryogenic prep.
Cryogenic run

## Slide 8: iKAGRA bKAGRA
Simple MI
Room Temperature
Simpler suspensions
To obtain experiences
Full configuration
Large suspensions
Cryogenic
To start GW astronomy
FY 2010 - 2015
FY 2016 -

## Slide 9: iKAGRA bKAGRA
Simple MI
Room Temperature
Simpler suspensions
To obtain experiences
Full configuration
Large suspensions
Cryogenic
To start GW astronomy
FY 2010 - 2015
FY 2016 -

## Slide 10: iKAGRA Configuration: A Simple Michelson IFO
PSL
PR2
PR3
BS
EX
EY
MCI MCO
MCE
IFI
TAMA
Suspension
CLIO
Suspension
Commercial
mirr mount (fixed)
Type-C
Type-Bp’
IFO REFL
0.27W
* It was originally planned to be FP MI IFO
L=53.3m
F=540
T=94%
Notes: Type-c vs End suspensions
MC mirror thickness 3cm
End mirrors thickness 6cm
intermediate mass size is a bit different

## Slide 11
Mine Work Style
Work cloths, work gloves, work boots
Helmets
Head lights
Reflect vests
Oxygen sensors
Electric bicycles
Electric cars
(Mitsuoka)
Working Underground...
BS
To 3km tunnel
BS
Laser room
X
Y
Detection
Port side

## Slide 12: How IFO Integration Went
Default Start date 3/15
Actual Start date 3/25
8 Days
Well prepared digital system saved time
Default plan
Impossible schedule
It took long to find the returning beam
from X end (second arm was fast)
EXA chamber
displaced
EXA viewport
broke
Gave up vacuum
Started Initial
IFO alignment
IFO automated

## Slide 13: iKAGRA Progress at a Glance
Actuator gain calib peaks added
(IMC) MCi feedback was added for IMC length loop, filter settings and PZT loop were modified
ETMX/Y coil balance modified
Guardian bug fix (4/13)
First Run
3/25 – 31
Commissioning
Brake
4/1-10
Second Run
4/11 – 25
Mid Fringe (DC) lock
lost lock every ~30 minutes
Alignment was adjusted manually
Calibration was done off-line
PMC was re-locked manually
GVs close to IXA/IYA was closed
PR2-BS duct was not connected
Some unsafe issues left unaddressed
EX/Y coil balance signs were wrong
Changed to RF lock
Folded oplev to reduce length to angle
IMC servo topology changed
PR2-BS duct was connected
GVs close to IXA/IYA were opened
Longer lock duration
More stable IMC
4/12 Short Commissioning
Notes: folded oplev ETMs のみ
IMC servo improvement
crossover frequency 30 Hz to 10 Hz, oplev DC servo turned off, dither alignment installed

## Slide 14
MICH Lock Duration
0
200
400
600
800
1000
1200
1400
Time [min]
First Run
Second Run
Counts
Counts
1
10
100
1
10
100
1000
Figures by Sasaki
longest lock 3.6h (IMC 12h)
longest lock 21.3h (IMC 23.5h)

## Slide 15: Duty Factors
14
Data processing by S. Mano
plot by Y. Michimura
March Run
April Run
Kumamoto Earthquake,
BS went wrong
First Half
85.2% (IMC 94.4%)
Typically 1e-15 Hz-1 at 100 Hz
Last Half
90.4% (IMC 98.5%)
Typically 1e-16 Hz-1 at 100 Hz
Avg 4.2 pc for 1.4 Msolar BNS
Avg 0.77 pc for 1.4 Msolar BNS
Notes: Plot generated using K1:GRD-IMC_LOCK_STATE_N
and K1:GRD-MICH_LOCK_STATE_N.
Duty cycle for MICH on Apr 11 and 12
is not plotted because there was a bug
in guardian state.

## Slide 16: Data Analysis and Management
Hardware injections were done
Data transfer worked well (to Osaka city U and ICRR Kashiwa; 7.5 TB total, latency ~3 sec)
Delayed mirroring with Academia Sinica (Taiwan) and KIST (Korea)
Offline search is being done with KAGALI and related software developed

## Slide 17: iKAGRA Summary
iKAGRA run after all went OK
Although we had a lot of downgrades, it was the best we could do for the given circumstances
It was good to do iKAGRA after all – we learned a lot of useful lessons and obtained the “feeling” to work at such large instrument underground
Operating the large interferometer (underground!) is fun!
Notes: feeling = experience

## Slide 18: bKAGRA Plans
2018. 3. bKAGRA-phase1
  3km simple Michelson ifo in cryogenic w/ large suspensions
2019 bKAGRA-phase2
  Full configuration in cryogenic
Later 2019 bKAGRA-phase3
  Design sensitivity

## Slide 19: bKAGRA phase 1
Ando JGW-G1605347
2017.10 (cryo payload)
2017.11 (full sus)
2017.10 (cryo payload)
2018.3 (Full sus)
2017.3
2017.5

## Slide 20: Budget Situation
The FY2016 construction budget has been fully approved: 5.76 Oku yen.
  This is the final year of the official construction.
The operations budget for the KAGRA facility has been fully approved: 2.3493 Oku yen.
Budget request for FY2017 is only for operations budget: 4.5257 Oku-yen.
* oku = 108
* 1 oku yen ~ $1M

## Slide 21: End (without summary) Acknowledgement:
KAGRA is supported by
MEXT, JSPS Leading-edge Research Infrastructure Program, JSPS Grant-in-Aid for Specially Promoted Research 26000005, MEXT Grant-in-Aid for Scientific Research on Innovative Areas 24103005, JSPS Core-to-Core Program, A. Advanced Research Networks, and the joint research program of ICRR

## Slide 22: Backup

## Slide 26: History of iKAGRA Downgrade
 | Planned Milestones | Planned Optical config. | Planned Suspensions
Apr, 2010 | iKAGRA to start in Sep 2014 |  | 
May, 2012 | iKAGRA Delayed to Sep 2015 (mainly because of Eastern Japan EQ) |  | 
Dec, 2014 | IMC Jan 2015 iKAGRA Delayed to Dec 2015 | Fabry-Perot Michelson | Type B for PR2 PR3 Type B Fixed for BS Type Bp’ for ETMs
May 2015 | IMC Jul 2015 PR3 Jul 2015 iKAGRA Dec 2015 | Simple MI | 
Jul 2015 | IMC Aug 2015 PR3 Aug 2015 iKAGRA Dec 2015 | AS port and IMC-ASC canceled | 
Oct 2015 | IMC Nov 2015 PR3 Dec 2015 iKAGRA Mar 2016 |  | 
Jan 2016 | IMC Jan 2016 PR3 Feb 2016 iKAGRA Mar 15 2016 |  | Fixed for PR2 CLIO sus for BS TAMA sus for ETMs
Notes: 2月25日PR3導入完了

## Slide 27: Sensitivity
Avg 4.2 pc for 1.4 Msolar BNS
Mar 29, 2016
(includes data when unlocked)
Avg 0.77 pc for 1.4 Msolar BN
strain sensitivity fluctuates
by roughly 1 order of magnitude
plot by K. Hayama
Apr 21, 2016
(includes data when unlocked)

## Slide 28: bKAGRAの目標
LIGO2台＋VIRGO
(2019年の予想感度）
x はブラインドスポット
LIGO2台＋VIRGO+もう1台
LIGOと同程度の感度で国際観測ネットワークに加わる
Notes: 4-400 BNS per year

## Slide 29
IMC Lock Duration
0
200
400
600
800
1000
1200
1400
Time [min]
First Run
Second Run
Counts
Counts
1
10
100
1
10
100
1000
Figures by Sasaki

## Slide 30
MICH Lock Duration
0
200
400
600
800
1000
1200
1400
Time [min]
First Run
Second Run
Counts
Counts
1
10
100
1
10
100
1000
Figures by Sasaki